VOLUME 2

SECTION 3

SPECIAL CONDITIONS

- CONTENTS

- These conditions amplify and supplement the general conditions governing the contract. Unless the special conditions provide otherwise, the general conditions remain fully applicable. The numbering of the articles of the special conditions is not consecutive but follows the numbering of the general conditions. Other special conditions should be indicated afterwards.

Article 2	Language of the contract

2.1	The language used shall be English.

Article 4	Communication

4.1	Aleksandar Mitić, City Municipality Pantelej, Gutenbergova 4a, 18000 Niš, Republic of Srbia, e mail: aleksandar@anakvadrat.rs

4.2	An electronic system will be used by the contracting authority and the contractor for all stages of implementation including, inter alia, management of the contract (amendments and administrative orders), reporting (including reporting on results) and payments.  The contractor will be required to register in and use the appropriate electronic exchange system to allow for the e-management of the contract.

The electronic management of the contract through the aforementioned system may commence on the date on which implementation of the contract starts, as described in Article 33 of the general conditions to the contract, or at a later date. In the latter case, the contracting authority will inform the contractor in writing that he will be required to use the electronic system for all communications within a maximum period of 3 months.

Article 5	Supervisor and supervisor’s representative

5.2	The power of the Supervisor and its representative is in compliance with Serbian legislation. The purpose of the service contract is the provision of Independent Construction Supervisor for the implementation of the construction works required by the project in compliance with Serbian legislation for Construction works (the provisions of the Law on planning and construction and all relevant Regulations). All representatives of supervisors will be appointed by Contracting Authority in compliance with Law on planning and construction. Written approval of Contracting Authority will be required whenever the Supervisor has to decide on quantity and/or quality of works, on any type of additional payment, and any extension of time or any other type of variation.

5.3	Any approval, inspection, certificate, examination, instruction, proposal, request, test or other similar action of the Supervisor shall not relieve the Contractor of any of his duties and responsibilities under this Contract, including responsibilities for any of his mistakes, faults or discrepancies. The Contractor must ensure that the Supervisor has free access to the facility and all the documentation relevant to the implementation of the current contract and the works herein. The Supervisor shall have access to all materials or items to be installed on the sites before they are actually fixed in place.

5.4	Instructions and/or orders issued by the Supervisor/ shall be by way of administrative orders and must be in compliance the Law on planning and construction. All administrative order by the Supervisor shall be issued in three copies, one for the Supervisor, one for the Contracting Authority and one for the Contractor.

Article 7	Subcontracting

7.3	The upper limit authorized for subcontracting is 30% of the Contract Price.

Article 8	Documents to be provided

  - Within 15 days of the signing of the contract, the Contracting Authority and Supervisor’s representatives shall provide the Contractor, free of charge, with a copy of the drawings prepared for the implementation of the contract and a copy of the specifications and other contract documents. Upon the issue of the final acceptance, the Contractor shall return to the Contracting Authority all drawings, specifications and other contract documents.

  - If a Party becomes aware of any mistake or fault of technical nature in a document that has been prepared to be used for the execution of the works on site, the Party must send notice to the other Party, notifying of such a mistake or fault.

Article 9	Access to the site

9.1	The contractor is reminded that there is a head of delegation of the European Commission in the state of the contracting authority. The contractor is obliged to give the head of delegation free access to its sites, factories, workshops, etc., and generally assist the head of delegation, like the project Supervisor, in the performance of his duties. The same provisions also apply to the appointed representatives of the head of delegation.

The Contracting Authority shall 15 days after signature of the Works contract give access of the Contractor to the Site in compliance with the Serbian Law on planning and construction.

Article 12	General obligations

12.9	The visibility measures must comply with the rules laid down in the Communication and Visibility Manual for EU External Actions published by the European Commission: http://ec.europa.eu/europeaid/work/visibility/index_en.htm and http://www.ipacbc-bgrs.eu/news/updated-version-project-implementation-manual-under-first-call-proposals

12.11. The Contractor shall be responsible for the safekeeping of any formal documents relating to the works, according to Serbian Law of Planning and Construction.

Article 12c	Design and building contracts

Contractor shall deliver to Supervisor and Contracting authority the following documents:      Construction diary and Construction book. A declaration on the responsible Contractor (“odgovorni izvodjac radova”) under the Serbian Law on Planning and Construction.

Article 15	Performance guarantee

15.1	The amount of the performance guarantee will be 10 % of the amount of the contract and any addenda thereto.

15.8	Within 45 days after the deliverance of the certificate of provisional acceptance according to article 60.1 and the completion of any outstanding work or reservation, 100 % of the amount of the performance guarantee can be released.

Article 16	Liabilities and insurance

16.1 a)	By way of derogation from Article 16.1, a) paragraph 2, of the general conditions, compensation for damage to the works resulting from the contractor's liability in respect of the contracting authority is capped at an amount equal to contract value.

16.1 b)	By way of derogation from Article 16.1(b), paragraph 2, of the general conditions, compensation for damage resulting from the contractor's liability in respect of the contracting authority is capped at an amount equal to contract value.

16.2 a)	Tenderer must provide the relevant insurance for their workers as prescribed by the National Legislation of the Republic of Serbia

Contractor has obligation to provide Insurance of liability related to the soundness of the works in accordance Law on Planning and Construction of Serbia in terms of Warranty period. Contractor has obligation to provide financial guarantee/ promissory note  (MENICA) after final acceptance of construction works (10% of contract value for the warranty period of 2 year).

Article 17	Programme of implementation of tasks

In case of any unforeseen circumstances or additional works, the Contracting Authority must require approval from the Managing Authority.

Article 19	Contractor’s drawings and execution studies

19.1	The Contractor shall submit Construction diary daily to the Supervisory authority to sign it. The Contractor will periodically submit construction book to the supervisory authority to sign it until the period of finishing the construction works. Signing of the final situation will be the basis for the procedure of payment to the Contractor.

In case of some unforeseen circumstance on the building site, contractor should make   detailed explanation and submitted for the Supervisor’s approval, if applicable

19.7	Language of the documents and drawings is Serbian.

Article 20	Sufficiency of tender prices

No derogation from General conditions

Article 21	Exceptional risks

21.4	No derogation from General conditions

Article 24	Interference with traffic

24.1	/

24.2	The Contractor shall be responsible for providing all permits necessary for performing the works described in this Article including declarations of public companies and other relevant institutions.

24.3	No important operation of any kind, especially cutting through, transit over, or closing existing roads, water conduits or other public utility shall be carried out without the written consent of the Supervisor.

24.4   The Contractor shall inform the Supervisor in due time which shall be not less than 7 calendar days in writing before commencing such works in order that the Supervisor may arrange adequate supervision and safety precautions.

Article 27	Demolished materials

27.2	Demolition materials are the property of the Contracting Authority in accordance to Technical specification and work description for this contract.

27.4	Demolition materials will be remove by the contractor at the place specified at project documentation.

Article 29	Temporary works

29.2	/

Article 30	Soil studies

30.1	/

Article 32	Patents and licenses

32.1	/

Article 34	Period of implementation of tasks

34.1	Period of implementation of all tasks is:

Lot 1: 2 (two) months from the commencement date

Lot 2: 2 (two) months from the commencement date

The commencement date of the construction works is the date of giving access to the Site (according to Art. 148 of the Serbian Law on planning and construction i.e.  the introduction of contractors in the works contract which is evidenced in Construction  Log by supervisor.

In case that one Contractor is awarded for both lots, the periods of implementation of tasks for the separate lots will not be accumulated.

Article 36	Delays in the implementation of tasks

36.1	The rate of liquidated damages for delays in the completion of works shall be 0.1% of the contract price for every day or part thereof which elapses between the end of the period of implementation of tasks and the actual date of completion, up to a maximum amount of 5 % of the contract price. Completed situation for implemented works is permanently reduced by the amount of calculated contractual fine.

Article 39	Work register

39.1	All work registers and records shall be kept by the Contractor according to the national legislation of Republic of Serbia and will be made available to the contracting authority and the supervision for the purpose to the project implementation.

39.2 	Technical rules for drawing up statements should be in accordance with Serbian Law of Planning and Construction.

Article 40	Origin and quality of works and materials

## 40.1	All goods purchased under the Contract must originate in any eligible source country as defined in Interreg IPA CBC Bulgaria-Serbia programme. However, the goods to be purchased may originate from any country, whenever the total price of the estimated quantity of those goods, as reflected in a separate item of the Breakdown of the Lump-sum Price (Volume 4.2.3) is below 100.000 €.

- A category of similar goods to be purchased shall not be broken down over more than 1 item of the breakdown of the lump-sum price (Volume 4.2.3).

## For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or the applicable international agreement.

When importing goods, any change in the specified origin must be pointed out to the project supervisor and approved by him.

40.2	The works and the objects, appliances, equipment or materials used in their construction must comply with:

(*)	The works and objects, equipment or materials used in their construction must comply as a minimum with the Technical Specifications, volume 3, part of the Contract.

(*)	the requirements of Serbian standards and codes according to Serbian Law of Planning and Construction

40.3	Preliminary technical acceptance is not necessary

Article 41	Inspection and testing

Any part on the finished job can be inspected and tested according to Serbian Law of Planning and Construction

Article 43	Ownership of plant and materials

43.2	Equipment, temporary structures, plant and materials provided by Contractor for execution works on the site, do not belong to the Contracting Authority under Article 43 of the General Conditions and the legal instrument(s) used.

Article 44:	General principles for payments

44.1	For Serbian contractors currency of payment should be national currency, equal in RSD in currency exchange rate of the InforEuro at the month of launching the tender. Currency of the payment for others eligible contractors (outside of Serbia) will be in EUR.

44.2	Payments due by the Contracting Authority shall be made to the bank account given on the financial identification form completed by the Contractor. The same form, annexed to the payment request must be used to report changes of bank account in payment procedure.

44.3	The final payment to the Contractor of the amounts due after the final statement of account issued by the Supervisor shall be made within 30 days from the day of final statement account.

Payment will be authorised and made by the City Municipality of Pantelej, which is represented by Bratimir Vasiljević, President.

Article 46	Pre-financing

46.1	Pre-financing is not possible.

46.2	Not applicable

Article 47	Retention monies

47.1	N/A

Article 48	Price revision

Price revision is not allowed by any circumstances

Article 49	Measurement

49.1	(*)	This is a lump-sum contract.

It will be defined on the base of construction book by measuring the material used in construction works.

Article 50	Interim payments

50.1	N/A

Article 51	Final statement of account

51.1	The contractor shall, submit to the supervisor a draft final statement of account when it applies for the provisional acceptance certificate. In order to enable the supervisor to prepare the final statement of account, the draft final statement of account is submitted with supporting documents showing in detail the value of the work done in accordance with the contract and all further sums which the contractor considers to be due to it under the contract.

51.2	Within 7 days from issuing the certificate of final acceptance referred to in Article 62, the supervisor shall prepare and signed the final statement of account.

Article 60	Provisional acceptance

60.1	In complement to Article 60.1 of the general conditions Provisional acceptance will be organized when 100% of contracted work is finished. No partial acceptance will be allowed.

Article 61	Defects liability

61.1	The defects liability period is defined as the period commencing on the date of provisional acceptance, during which the contractor is required to make good any effect in, or damage to, any part of the work which may appear or occur during this period as notify by the supervisor or the contracting authority. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the general conditions.

61.7	Duration of the defects liability period is max 15 days.

Article 62: 	Final acceptance

The “Final acceptance certificate” will be issued only after positive certificate on acceptance of works (“Zapisnik o tehnickom prijemu“) is issued, if all the works are truly completed and in accordance with requirements of this Contract.

Article 68	Dispute settlement

68.4	Any dispute arising out of or relating to this contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of Courts of Nis in accordance with the national legislation of the state of the contracting authority.

Article 72	Data Protection

Not applicable.

* * *